This brief is being provided to inform the board, staff and public of the details of an agenda item that requires no action from the board. The President of the Board will provide board members, staff, and the public the opportunity to ask questions about this topic when this agenda item is announced.

**Date: 1/12/2021**

**Originator:** Assistant GM/Lead Operator

**Purpose of Brief:** Informational Briefing

**Supporting Documents Included:** No

**\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\*\***

**Water Distribution System:**

### Well 37 Deer Trail. The well itself is complete awaiting a pump. The utility lines have been installed and the access road completed. The trail remediation has also been completed improving river access. The utility vault is complete. We have started the back fill prosses. We plan to landscape in February, over and around the vault weather permitting. Utility infrastructure should be completed in early spring bringing this well online.

**Sewer Transmission System:**

**Septic tank inspection program**

### The 2020 Septic tank inspection program is complete. We have 35 tanks to be pumped.

### We have started the tree reduction prosses at Windsong Leach Field to increase field performance.

**State Reports**

4th Qtr. RWQCB has been submitted. I’m still working on the annual MRP Wastewater Report